# Test Plan for ISBN Web Service API Testing

Created by: Kanthi

### 1. Objective

This document outlines the test plan for the ISBN Web Service A/B Testing application. The objective is to ensure that both versions of the service (control and variant) deliver correct and consistent results for ISBN-based lookups, and that performance and usability are validated for the target audience, developers and QA teams integrating book metadata services.

### 2. Scope

Features to be tested:

- ISBN Lookup (SOAP-based request and response validation)

- Accuracy of returned metadata (title, author, publisher, etc.)

- Response time and performance under load

- UI differences (if any in A/B interface)

- Error handling and fault responses

Types of testing:

- Manual testing

- Automated testing (API-level)

- Performance testing (load & response time)

- Accessibility testing (if UI elements are involved)

Environments:

- Browsers (for front-end tests, if applicable)

- Operating systems: Windows 10/11, macOS Monterey+, Ubuntu 22.04+

- Devices: Desktop, laptop (no mobile app scope currently)

Evaluation Criteria:

- Functional accuracy of response

- Defects identified and resolved

- Response time within SLAs

- User satisfaction for version selection

- Version engagement metrics (clicks, usage, etc.)

Team Roles and Responsibilities:

- Test Lead: Define strategy, timelines, reporting

- QA Engineers: Execute test cases, log bugs

- Developers: Fix issues, provide tech support

- Product Manager: Coordinate A/B goals, review reports

### 3. Inclusions

Introduction:
 The ISBN Web Service offers book information lookup using SOAP. A/B testing compares two versions to determine user preference and backend performance differences.

Test Objectives:

- Identify discrepancies between control and variant service

- Measure differences in latency and output correctness

- Ensure stability across browsers and SOAP clients

- Validate error messages and unexpected input handling

### 4. Exclusions

- Mobile platform testing (not applicable)

- UI styling (unless exposed by front-end client)

- Integration with third-party consumers (only internal testing)

### 5. Test Environments

Operating Systems:

- Windows 10, Windows 11

- macOS Monterey+

- Ubuntu 22.04

Browsers:

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

Devices:

- Laptops and desktops

Network Connectivity:

- Stable Wi-Fi and wired connections

Hardware/Software Requirements:

- Minimum 8GB RAM, modern browsers, SOAP testing tools (e.g., SOAP UI, Postman)

Security Protocols:

- Not applicable for public demo service

Access Permissions:

- Testers: Full service access

- Developers: Admin access to variant config

- Stakeholders: Report viewer access

### 6. Defect Reporting Procedure

Criteria for Identifying Defects:

- Mismatch in response data

- Errors in fault handling

- Performance degradation beyond thresholds

Steps for Reporting Defects:

- Record issue in JIRA with detailed repro steps

- Include request/response payload, error logs

- Classify severity and priority

- Assign to responsible dev

Tracking Tools:

- JIRA

- Slack (for updates)

- TestRail (for test case execution)

Roles & Responsibilities:

- Testers log issues

- Developers fix bugs

- Test Lead triages and monitors

Metrics:

- Defects by severity

- Mean time to resolve

- Pass/fail ratio per version

### 7. Test Strategy

Step 1: Test Scenarios and Test Cases Creation

- Techniques:

  - Equivalence Class Partitioning: Valid vs. invalid ISBNs

  - Boundary Value Analysis: ISBN with length edge cases

  - State Transition Testing: Request sequences

  - Use Case Testing: End-user interaction simulation

- Additional:

  - Error Guessing: Invalid format, missing elements

  - Exploratory Testing: Unexpected scenarios

Step 2: Testing Procedure

- Smoke Testing: Test availability and basic SOAP call

- In-depth Testing: Validate output structure, response accuracy

- Cross-Environment: Execute on all OS and browsers

- Defect Reporting: Log in JIRA, daily stand-ups

Types of Testing:

- Smoke

- Sanity

- Regression

- Functional

- Load (using JMeter/Postman Runner)

- UI (if front-end variant is involved)

Step 3: Best Practices:

- Shift Left Testing: Collaborate with devs on edge cases early

- End-to-End Flow: From ISBN input to metadata response

- Exploratory: Test unknowns during each regression cycle

### 8. Test Schedule

| Task | Duration | Dates |
| --- | --- | --- |
| Test Plan Preparation | 2 days | May 1–2, 2025 |
| Test Case Design | 3 days | May 3–5, 2025 |
| Environment Setup | 1 day | May 6, 2025 |
| Test Execution (Cycle 1) | 3 days | May 7–9, 2025 |
| Bug Fix & Retesting | 2 days | May 10–11, 2025 |
| Final Regression & Report | 2 days | May 12–13, 2025 |

### 9. Test Deliverables

- Test Plan Document

- Test Case Suite

- Daily Execution Reports

- Defect Logs

- Final Test Summary Report

### 10. Entry and Exit Criteria

Requirement Analysis

- Entry: Requirements or API WSDL access

- Exit: All edge cases covered in test design

Test Execution

- Entry: Approved test cases, stable URL access

- Exit: All tests executed, critical defects resolved

Test Closure

- Entry: All test logs and reports available

- Exit: Final sign-off from QA and PM

### 11. Tools

- JIRA: Bug and task tracking

- Postman / SOAP UI: SOAP API testing

- Excel / TestRail: Test case management

- Snipping Tool / Lightshot: Screenshots

- JMeter: Load and performance testing

### 12. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Service Unavailable | Notify DevOps, switch to backup URL |
| Unexpected Data Format | Add flexible parsing in tests |
| Delayed Fixes | Escalate in daily sync |
| Lack of A/B Differentiation Clarity | Clarify goals with Product Manager |

### 13. Approvals

Documents to be submitted for approval:

- Test Plan

- Test Scenarios

- Test Case Suite

- Execution Reports

Approved By:

- QA Lead: ___________________

- Dev Lead: __________________

- Product Manager: ___________