# Test Plan for CURA Healthcare Service Website

Created by: [Kanthi.S]

## 1. Objective

This document outlines the test plan for the CURA Healthcare Service application. The objective is to ensure that all API endpoints and corresponding UI interactions work as expected for the target audience, patients and healthcare administrators accessing the online appointment system.

## 2. Scope

### Features to be tested:

- User login authentication (API and UI)

- Appointment booking

- Appointment confirmation and history retrieval

- Navigation and session management

- Security protocols for API access

### Types of testing:

- Manual Testing

- Automated Testing (via tools like Postman, Katalon Studio)

- Performance Testing (via JMeter or K6)

- Accessibility Testing (via Axe, Lighthouse)

### Environments:

- Browsers: Chrome, Firefox, Edge

- Operating Systems: Windows 10, macOS, Linux

- Devices: Desktop, Laptop, Tablet

- Network: Wi-Fi and mobile 4G

### Evaluation Criteria:

- Number and severity of defects

- Time to test and resolve issues

- User journey flow without blockers

- Compliance with RESTful standards

### Team Roles:

- Test Lead: Owns the test strategy and quality metrics

- Testers: Execute and report tests

- Developers: Fix reported issues and support API testing

- Stakeholders: Review and sign-off deliverables

## 3. Inclusions

- Overview of functional and non-functional testing

- Verification of API endpoints, tokens, and UI flow consistency

- Testing across supported browsers and devices

- Automation of regression scenarios

## 4. Exclusions

- Backend database schema validation

- Third-party integrations (if any)

- Internal email/SMS server behavior (mocked or assumed functional)

## 5. Test Environments

- Operating Systems: Windows 10, macOS Ventura, Ubuntu 22.04

- Browsers: Chrome v122+, Firefox v120+, Edge v110+

- Devices: Desktop, Laptop, iPad

- Network: Stable Wi-Fi, 4G Cellular

- Hardware Requirements: i5+ CPU, 8GB RAM, 20GB disk

- Security Protocols: HTTPS, session token, basic auth

- Access Permissions:

  - Tester: Full functional access

  - Developer: API logs and debug access

  - Stakeholder: Read-only reports

## 6. Defect Reporting Procedure

- Defect Criteria:

  - Mismatched API responses

  - Inconsistent behavior with UI

  - Unauthorized access or token failure

- Reporting Tool: JIRA

- Steps:

  - Capture endpoint, method, and payload

  - Attach screenshots/logs

  - Assign severity (Critical, Major, Minor)

- Tracking Tools: JIRA for defect tracking, Slack/email for notifications

- Roles: Testers log, Developers resolve, Lead triages

- Metrics:

  - Average defect turnaround time

  - Percentage of test cases passed

  - Defect reopening rate

## 7. Test Strategy

### Step 1: Test Case Design

- Techniques:

  - Equivalence Class Partition

  - Boundary Value Analysis

  - Decision Table

  - Use Case Testing

- Methods:

  - Exploratory Testing

  - API Contract Testing (OpenAPI/Swagger)

### Step 2: Testing Procedure

- Smoke Testing: Login, appointment booking

- In-depth Testing: Full flow from login to appointment history

- Multiple Environments: Chrome, Firefox, Edge

- Defect Reporting: Daily logs in JIRA, status emails

Types of Testing:

- Smoke, Sanity, Regression, Usability, Functional API Testing, Security Testing (token/session validation)

### Step 3: Best Practices

- Context-driven for healthcare users

- Shift-left to involve early API validations

- End-to-end API+UI integration

- Exploratory testing after automation

## 8. Test Schedule

| Task | Timeframe |
| --- | --- |
| Test Plan Preparation | Day 1 |
| API Test Case Design | Days 2–3 |
| Environment Setup | Day 4 |
| Manual Testing | Days 5–6 |
| Automation Scripting | Days 6–8 |
| Test Execution | Days 9–11 |
| Bug Fix Retest | Day 12 |
| Final Reporting | Day 13 |

## 9. Test Deliverables

- Approved Test Plan

- Test Cases (manual + automated)

- API Contract Validation Report

- Defect Log

- Test Summary Report

## 10. Entry and Exit Criteria

Requirement Analysis:

- Entry: Functional Specs, API Docs

- Exit: Validated test scenarios

Test Execution:

- Entry: API environment available, Test cases ready

- Exit: Test Reports, all major bugs resolved

Test Closure:

- Entry: All test cycles completed

- Exit: Final Test Summary, Lessons Learned

## 11. Tools

- JIRA (Defect tracking)

- Postman (API testing)

- Katalon Studio (UI/API automation)

- JMeter (Performance)

- Axe/Lighthouse (Accessibility)

- Excel/Google Sheets (Test Case documentation)

- GitHub (Code repository for automation scripts)

## 12. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Build unavailable | Use mock server or local environment |
| Unclear API documentation | Communicate early with devs |
| Short timelines | Prioritize high-risk scenarios |
| Limited device access | Use BrowserStack or similar tools |

## 13. Approvals

- Test Plan Approval

- Test Scenario Review Sign-off

- Final Test Summary Report