## Test Plan for Restful Booker API Testing

Created by: Kanthi.S

### 1. Objective

This document outlines the test plan for the Restful Booker A/B testing initiative. The objective is to validate that different variations (A and B) of API behavior deliver expected results, maintain stability, and enhance user experience for the target audience: API consumers, QA engineers, and developers testing booking workflows.

### 2. Scope

Features to be tested:

- Authentication (POST /auth)

- Booking Creation (POST /booking)

- Booking Retrieval (GET /booking, GET /booking/{id})

- Booking Update (PUT, PATCH)

- Booking Deletion (DELETE /booking/{id})

- Health Check (GET /ping)

Types of testing:

- Manual testing

- Automated API testing

- Performance testing

- Security testing

Environments:

- Browsers (for A/B UI tests, if front-end exists)

- Operating Systems: Windows, Linux, macOS

- Devices: Laptops, desktops, mobile devices (where applicable)

Evaluation Criteria:

- Response time under load

- Pass/fail rate of test cases

- Number and severity of defects

- API usability and developer feedback

Team Roles and Responsibilities:

- Test Lead: Oversee test planning and reporting

- Testers: Execute test cases, log bugs

- Developers: Fix reported issues

- DevOps: Maintain test environments

### 3. Inclusions

Introduction:
 Testing will validate all endpoints listed in the API documentation. The goal is to ensure both A and B versions of the API behave as intended.

Test Objectives:

- Validate functional correctness of endpoints

- Identify performance differences between A and B versions

- Ensure backwards compatibility and response schema consistency

- Enhance usability for developers through reliable responses and error handling

### 4. Exclusions

- UI layer testing (unless UI exists separately)

- Database backend testing (as it’s a public test API without data persistence guarantees)

- Non-documented or deprecated endpoints

### 5. Test Environments

Operating Systems: Windows 10, macOS Ventura, Ubuntu 22.04
 Browsers (for documentation access): Chrome, Firefox, Edge
 Devices: Desktop, Laptop
 Network Connectivity: Wi-Fi, LAN
 Hardware Requirements: Minimum 4 GB RAM, Intel i5 Processor
 Security Protocols: Token-based auth validation
 Access Permissions: Public API, no restricted roles

### 6. Defect Reporting Procedure

Defect Criteria:

- Deviation from expected response structure

- Status codes outside 2xx for valid inputs

- Unhandled edge cases or server errors

Steps:

- Use template: [Bug ID], [Title], [Steps], [Expected], [Actual], [Screenshot/Log]

- Attach curl/postman logs

Triage and Prioritization:

- P1: API not working

- P2: Incorrect response or missing validation

- P3: Minor inconsistency

Tracking Tool: JIRA
 Roles:

- Tester: Raise bug

- Developer: Fix bug

- QA Lead: Assign severity and monitor
 Communication Channels: Slack, Email Reports
 Metrics: Mean time to resolution, Open defect count

### 7. Test Strategy

Step 1: Test Design Techniques

- Equivalence Class Partitioning: Valid/invalid booking dates

- Boundary Value Analysis: Max length for fields

- Decision Table Testing: Auth required vs not required

- State Transition: Booking status updates

- Use Case Testing: Complete booking flow

Additional:

- Exploratory Testing with tools like Postman

- Error Guessing on malformed JSON

Step 2: Testing Procedure

- Smoke Testing: Basic auth, ping, get bookings

- In-depth Functional Testing: Create, update, delete flows

- Environment Compatibility: Run automated suites on CI

- Defect Reporting: Daily updates to team

Testing Types:

- Smoke

- Sanity

- Regression

- Retesting

- Usability (for API developers)

- Functionality & Schema Validation

Step 3: Best Practices

- Shift-left testing with dev

- Context-based dynamic testing

- End-to-End testing with chained requests

### 8. Test Schedule

| Task | Duration | Dates |
| --- | --- | --- |
| Test Plan Creation | 2 days | Apr 30 – May 1, 2025 |
| Test Case Creation | 3 days | May 2 – May 4, 2025 |
| Test Execution | 4 days | May 5 – May 8, 2025 |
| Defect Retesting & Closure | 2 days | May 9 – May 10, 2025 |
| Test Report Submission | 1 day | May 11, 2025 |

### 9. Test Deliverables

- Test Plan Document

- Test Scenarios & Test Cases

- Execution Summary Report

- Defect Log

- Test Closure Report

### 10. Entry and Exit Criteria

Requirement Analysis:

- Entry: API documentation shared

- Exit: Clear understanding of all endpoints

Test Execution:

- Entry: Signed-off test cases

- Exit: Execution complete, defects logged

Test Closure:

- Entry: All major issues fixed

- Exit: Final report submitted, stakeholder sign-off

### 11. Tools

- JIRA – Bug Tracking

- Postman – Manual API Testing

- Newman – Automation via Postman CLI

- Swagger UI – Interactive Docs

- Excel/Word – Documentation

- Snagit – Screenshot Tool

### 12. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Server downtime | Retry logic, notify stakeholders |
| Data inconsistency | Use mock data and reset requests |
| Time constraints | Parallel test execution |
| Unclear versioning between A/B | Use request headers or path diff |

### 13. Approvals

Documents for Approval:

- Test Plan

- Test Scenarios

- Test Cases

- Final Report

Stakeholders for Approval:

- Test Lead

- QA Manager

- Product Owner

- Development Lead